Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 June 2026 |
| --- | --- |
| Team ID | N/A |
| Project Name | Book-A-Doctor Healthcare Appointment Management System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a patient, I can register for the application using name, email, phone and password. | 3 | High | N/A |
| Sprint-1 | User Authentication | USN-2 | As a user, I can login securely using email and password. | 2 | High | N/A |
| Sprint-1 | Doctor Registration | USN-3 | As a doctor, I can register with specialization, hospital, experience and consultation details. | 3 | High | N/A |
| Sprint-1 | Admin Approval | USN-4 | As an admin, I can approve or reject pending doctor accounts. | 3 | High | N/A |
| Sprint-2 | Doctor Search | USN-5 | As a patient, I can search doctors by name, specialization and hospital. | 2 | High | N/A |
| Sprint-2 | Appointment Booking | USN-6 | As a patient, I can book an appointment with an available doctor. | 5 | High | N/A |
| Sprint-2 | Appointment Tracking | USN-7 | As a patient, I can view my appointment history and status. | 2 | High | N/A |
| Sprint-3 | Doctor Dashboard | USN-8 | As a doctor, I can view appointment requests and update their status. | 4 | High | N/A |
| Sprint-3 | Medical Records | USN-9 | As a patient, I can upload and view medical reports. | 3 | Medium | N/A |
| Sprint-3 | Profile Management | USN-10 | As a user, I can update profile details and change password. | 3 | Medium | N/A |
| Sprint-4 | Admin Dashboard | USN-11 | As an admin, I can manage doctors, patients and view system statistics. | 4 | High | N/A |
| Sprint-4 | Reports & Future Enhancements | USN-12 | As a user, I can receive appointment notifications and view report-related details. | 3 | Medium | N/A |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 7 Days | 01 Jul 2026 | 07 Jul 2026 | 11 | 07 Jul 2026 |
| Sprint-2 | 9 | 7 Days | 08 Jul 2026 | 14 Jul 2026 | 9 | 14 Jul 2026 |
| Sprint-3 | 10 | 7 Days | 15 Jul 2026 | 21 Jul 2026 | 10 | 21 Jul 2026 |
| Sprint-4 | 7 | 7 Days | 22 Jul 2026 | 28 Jul 2026 | 7 | 28 Jul 2026 |

Velocity:

The Book-A-Doctor project is planned across four sprints. Total completed story points = 37. Average velocity = 37 / 4 = 9.25 story points per sprint. This helps estimate future work such as payment integration, email notifications and real-time slot locking.

Burndown Chart:

A burndown chart can be used to track remaining work in each sprint. In this project, the remaining work decreases as authentication, appointment booking, doctor dashboard, admin dashboard and report features are completed sprint by sprint.

References:

https://react.dev/

https://nodejs.org/

https://expressjs.com/

https://www.mongodb.com/docs/

https://jwt.io/

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation